U N I Q U E /Clothes Store

Plan Project

Aqpar Bekzat Baizhanov Nursultan Kanatov Diaz

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Week** | **Tasks** | **Expected start**  **date** | **Finishing date** | **Responsible team Member** |
| **8- Week** | **add db/django/create front page** | **28/10/2019** | **1/11/2019** | **Kanatov Diaz** |
|  | **add db/django/create base classes**  **(admin&user)** |  |  | **Baizhanov Nursultan** |
|  | **add db/django/add html&css/add photos** |  |  | **Aqpar Bekzat** |
| **9- Week** | **create Admin menu**  **(add items)** | **1/11/2019** | **8/11/2019** | **Kanatov Diaz** |
|  | **create User page(reg/log)** |  |  | **Baizhanov Nursultan** |
|  | **create DB of users** |  |  | **Aqpar Bekzat** |
| **10- Week** | **Admin functions (remove&history of orders)** | **8/11/2019** | **15/11/2019** | **Kanatov Diaz** |
|  | **User page(view&filter by size&color)** |  |  | **Baizhanov Nursultan** |
|  | **Create basket(add&remove)** |  |  | **Aqpar Bekzat** |
| **11- Week** | **User(comment)**  **Admin(view comment)** | **15/11/2019** | **22/11/2019** | **Kanatov Diaz** |
|  | **User(filter by price&sort)** |  |  | **Baizhanov Nursultan** |
|  | **User(add to basket**  **(buy&remove))** |  |  | **Aqpar Bekzat** |
| **12- Week** | **Admin(remove comm.)** | **22/11/2019** | **29/11/2019** | **Kanatov Diaz** |
|  | **User(filter by material)** |  |  | **Baizhanov Nursultan** |
|  | **Basket functions (buy&remove)** |  |  | **Aqpar Bekzat** |
| **13- Week** | **Something else** | **29/11/2019** | **6/12/2019** | **Kanatov Diaz** |
|  | **Something else** |  |  | **Baizhanov Nursultan** |
|  | **Something else** |  |  | **Aqpar Bekzat** |
| **14- Week** | **Project presentation** | **6/12/2019** | **13/12/2019** | **Kanatov Diaz** |
|  |  |  |  | **Baizhanov Nursultan** |
|  |  |  |  | **Aqpar Bekzat** |